## Slide 1
MatrixDSL
A Domain-Specific Language and LLVM-Based Compiler
for Matrix and AI Workloads
BCSE307P - Compiler Design
Project ID: A3 | Team 13
Review 1 - Initial Design, Planning and Feasibility
Vinay A - 24BCB0131
Mudpe Parth Tulsidas - 24BDS0353
Kandi Jeevitesh Reddy - 24BCE0350
Shreyas Mandem - 24BCE0381
github.com/shreyasmandem/MatrixDSL

## Slide 2
Motivation: Why This Matters
Member 1
2
- Matrix multiplication is THE dominant primitive in modern AI
- Training and inference reduce almost entirely to matrix products
- Hardware responded: NVIDIA tensor cores, Google TPU, Apple Neural Engine
- All of them compute on a fixed-size matrix TILE, not on scalars
- Specialised hardware creates a compiler problem
- A matrix instruction is useless if no compiler can target it
for (i = 0; i < N; i++)
for (j = 0; j < N; j++)
for (k = 0; k < N; k++)
C[i][j] += A[i][k] * B[k][j];
The programmer knows this is a matrix multiply.
The compiler does not.

## Slide 3
Problem Statement, Scope and Objectives
Member 1
3
Problem: general-purpose languages discard matrix semantics before code generation.
- Shape is lost - dimension errors surface at runtime, not compile time
- Matrix instructions are reachable only via fragile loop-idiom recognition
- Idiom recognition is defeated by the optimizer's own transformations
Measurable objectives
- O1 Lexer + recursive-descent parser, all productions covered
- O2 Shape-aware semantic analyzer, 9 invalid cases rejected
- O3 Valid LLVM IR for all 8 operations
- O4 MDT backend, all 17 instructions selectable
- O5 4x4 tiling up to 128x128
- O6 Differential verification against host execution
In scope
- 8 operations, FP32, 1x1 to 256x256
- Full frontend + LLVM IR + optimizer
- Custom MDT target and simulator
Out of scope
- Physical processor / FPGA
- Cache, pipeline, hazard modelling
- Control flow and functions in source
- Convolution, softmax, autodiff
- Dynamic (runtime) matrix shapes

## Slide 4
Compiler Concepts Applied
Member 2
4
- Lexical analysis - hand-written scanner, maximal munch
- Recursive descent - LL(1) after left-recursion elimination
- Abstract syntax trees - typed hierarchy, shared across modules
- Symbol tables - name to shape binding, scoped
- Type checking - shape IS the type in MatrixDSL
- Intermediate representation - LLVM IR as the module boundary
- Optimization passes - constant folding, DCE, CSE
- Instruction selection - SelectionDAG, TableGen patterns
- Register allocation - three disjoint classes (R/V/M)
- Code generation - MachineInstr to MCInst to assembly
- Loop tiling - decomposition onto fixed 4x4 hardware tiles

## Slide 5
Existing Approaches and the Gap
Member 2
5
System
Domain
Target
Relevance
Triton (OpenAI)
GPU tile programming
PTX / AMDGCN
Tile DSL to matrix HW via LLVM
Halide
Image processing
x86/ARM/CUDA
Algorithm vs schedule; retargetable
TVM
Deep learning
Many accelerators
Tensor DSL, hardware tiles
Rust
Systems
Native
Frontend proofs passed to LLVM
Cpu0
Teaching
Fictional ISA
How to build a new LLVM target
The gap:
Production systems (Triton, TVM, Halide) target real hardware and are far too large to read end to end.
Teaching resources show a frontend reaching LLVM IR, OR a custom backend from LLVM IR - never both,
and never with a domain-specific frontend driving a domain-specific target whose matrix registers were
co-designed with the language's matrix type.
System
Domain
Target
Relevance

## Slide 6
Requirements and Feasibility
Member 2
6
Software
- C++17 (GCC 11+ / Clang 14+ / MSVC 2022)
- LLVM 17 or 18 - pinned across the team
- CMake 3.16+, CTest, Git
- No scripting-language dependency
Hardware
- 8 GB RAM minimum, 16 GB recommended
- 30 GB disk for LLVM tree
- No GPU required - MDT is simulated
Test inputs (no external dataset)
- 50 valid programs
- 13 invalid programs (diagnostics)
- 15 boundary programs (1x1, 256x256, 5x7)
- Reference results from a C++ implementation
Top risks
- R1 Backend complexity - phased build + direct-emitter fallback, decision point Week 8
- R3 Serial dependency - RESOLVED, interfaces frozen at Review 1
- R4 IR/backend drift - intrinsic contract fixed up front

## Slide 7
Proposed Methodology
Member 3
7
- 1. Freeze interfaces FIRST - tokens, AST, MatrixType, intrinsic names
- 2. Freeze the ISA before the backend - 17 instructions, 3 register classes
- 3. Build the frontend bottom-up, each stage tested before the next
- 4. Reach LLVM IR early - validates the whole frontend contract
- 5. Build the backend in 7 phases, each independently demonstrable
- 6. Verify by differential testing against host execution
Key technical decisions
- Matrix in IR: descriptor {float*, i32, i32}
- Row-major storage - rows contiguous, tiles simple
- Matrix ops as reserved intrinsic calls, NOT loop nests
- Tile size encoded in the name (4x4)
- Tiles typed v16f32 - reuses LLVM vectors, no core patch
- Non-multiples of 4 zero-padded, logical shape preserved

## Slide 8
System Architecture and Data Flow
Member 3
8
MatrixDSL source (.mtx)
|
Lexer / Parser Vinay
|
AST
|
Semantic Analysis Parth
Shape + Type Check
|
shape-annotated AST
|
LLVM IR Generation Kandi
|
LLVM Optimization
|
MDT LLVM Backend Shreyas
|
+--------+--------+
| | |
Scalar Vector Matrix
R0-R15 V0-V7 M0-M7
| | |
+--------+--------+
|
MDT Assembly (.s)
|
MDT Simulator
One statement, end to end
C = matmul(A, B);
tokens:
IDENT ASSIGN MATMUL LPAREN
IDENT COMMA IDENT RPAREN SEMI
AST:
Assignment(Var C,
CallExpr(matmul, [A, B]))
after sema:
resultType = 4x4, checked
LLVM IR:
call void @mdt.matmul.4x4(
float* %C, float* %A,
float* %B)
MDT assembly:
LOAD M1, [R1+0]
LOAD M2, [R2+0]
MATMUL M0, M1, M2
STORE M0, [R0+0]

## Slide 9
MDT Target: Modules, ISA and Interfaces
Member 3
9
Registers
R0-R15 32-bit scalar
R13 SP R14 FP R15 RA
V0-V7 128-bit
= 4 x FP32 lanes
M0-M7 4x4 FP32
= 64 bytes per tile
17 instructions
Scalar ADD SUB MUL
Memory LOAD STORE
Control BR BEQ BNE
JMP CALL RET
Vector VADD VMUL
Matrix MATMUL
TRANSPOSE
RELU
Why 4x4?
16 elements x 4 bytes
= 64 bytes per register
One MATMUL = 64 multiply-accumulates.
Large enough to be real work, small enough to simulate.
The critical interface: how matrix operations reach the backend
declare void @mdt.matmul.4x4(float* %dst, float* %a, float* %b)
NOT a loop nest - an opaque call survives -O2 intact and lowers to exactly ONE MDT instruction.
Loop-idiom recognition would be defeated by the optimizer's own transformations.

## Slide 10
Work Allocation and Integration
Member 4
10
Member
Primary
Review 1 Evidence
Review 2 Target
Vinay A
24BCB0131
Lexer, Parser, AST
EBNF grammar, token spec,
AST hierarchy, Lexer.h
Working lexer + parser,
23 tests passing
Parth
24BDS0353
Semantic Analysis,
Symbol Table
Shape rules, MatrixType.h,
SymbolTable.h, 25-case plan
Shape checking live,
invalid programs rejected
Kandi
24BCE0350
LLVM IR Gen,
Optimization
IR matrix representation,
intrinsic contract
Valid IR for all 8 ops,
-O2 pipeline running
Shreyas
24BCE0381
MDT ISA,
LLVM Backend
Frozen ISA, TableGen .td,
WORKING SIMULATOR
MDT registered, scalar
instructions selecting
Integration is continuous, not deferred: Week 4 parser->sema, Week 6 sema->IR, Week 7 first end-to-end run, Week 9 first MDT assembly, Week 11 full pipeline.

## Slide 11
Timeline, Milestones and Review Targets
Member 4
11
Week 1 2 3 4 5 6 7 8 9 10 11 12
|--|--|--|--|--|--|--|--|--|--|--|
Design ####
Lexer/Parser ######
Semantic ######
LLVM IR ######
Backend skel ####
Scalar backend ####
Vec/Mat backend ####
Tiling #####
Integration ########
Testing ......................
Documentation ..........................####
Review targets
- R1 (W2): design frozen, interfaces committed, simulator prototype
- R2 (W7): frontend + sema + IR working, backend skeleton
- R3 (W12): full pipeline, tiling, verification, benchmarks
Critical path runs through the backend (W7-W10) - the longest block and the least familiar work, so it starts as early as
its dependencies allow and develops against hand-written LLVM IR rather than waiting for the frontend.
Frontend tasks carry ~2 weeks of slack; backend tasks carry none, which is why each backend phase is independently demonstrable.

## Slide 12
Initial Progress: Proof of Start
Member 4
12
Committed to the repository
- EBNF grammar formalised, left recursion eliminated
- Language spec with all shape rules
- MDT ISA frozen - 17 instructions, 3 register classes, encoding
- Backend design with risk mitigation and fallback path
- Shared interfaces frozen: AST.h, Lexer.h, MatrixType.h, SymbolTable.h
- 33 test programs (valid / invalid / boundary)
- CMake build system, C++ test runner
- WORKING MDT instruction-set simulator
The simulator runs
$ ./mdtsim matmul_4x4.s --dump M0
MDT Simulator v1.0
Loaded 12 instructions.
M0 =
[ 30.00 70.00 110.00 150.00 ]
[ 70.00 174.00 278.00 382.00 ]
[ 110.00 278.00 446.00 614.00 ]
[ 150.00 382.00 614.00 846.00 ]
Executed 12 instructions.
The ISA is not just specified on paper - it is executable.

## Slide 13
Risks, Expected Outcome and Conclusion
All / Member 4
13
Risk and mitigation
- R1 Backend complexity (Critical) - 7 independently demonstrable phases; MDTDirectEmitter fallback bypasses SelectionDAG entirely; decision point Week 8
- R3 Serial dependency (Critical) - RESOLVED: interfaces frozen and committed at Review 1
- R4 IR/backend drift (High) - intrinsic signatures fixed before either side started
Expected results
- Complete MatrixDSL to MDT assembly compiler
- All dimension errors caught at compile time
- All 17 instructions selected and emitted
- Tiling correct to 128x128, verified differentially
Extension potential
- Operator fusion: relu(matmul(A,B)) into one instruction
- Convolution, pooling, softmax
- Mixed precision FP16 / BF16 tiles
- Binary encoder, cycle-accurate simulation
- MLIR dialect; FPGA implementation
What we deliberately do NOT claim:
MDT is not asserted to be faster than a real CPU. Without silicon or a cycle-accurate model that claim would be unfounded.
The contribution is the compiler and backend design, and the correctness of the generated target code.

## Slide 14
References
Any member
14
- Lattner & Adve. LLVM: A Compilation Framework for Lifelong Program Analysis and Transformation. CGO, 2004.
- LLVM Project. Writing an LLVM Backend; TableGen Overview; Target-Independent Code Generator; LangRef.
- Tian, C. Tutorial: Creating an LLVM Backend for the Cpu0 Architecture.
- Tillet, Kung & Cox. Triton: An Intermediate Language and Compiler for Tiled Neural Network Computations. MAPL, 2019.
- Ragan-Kelley et al. Halide: A Language and Compiler for Optimizing Parallelism, Locality and Recomputation. PLDI, 2013.
- Chen et al. TVM: An Automated End-to-End Optimizing Compiler for Deep Learning. OSDI, 2018.
- Lattner et al. MLIR: Scaling Compiler Infrastructure for Domain Specific Computation. CGO, 2021.
- Jouppi et al. In-Datacenter Performance Analysis of a Tensor Processing Unit. ISCA, 2017.
- Kung & Leiserson. Systolic Arrays for VLSI. 1979.
- Aho, Lam, Sethi & Ullman. Compilers: Principles, Techniques and Tools. 2nd ed., 2006.
- Goto & van de Geijn. Anatomy of High-Performance Matrix Multiplication. ACM TOMS, 2008.